# Mail Migration — Runbook (August 2026)

Freeze mailbox changes on Friday 18:00.

Sync mailboxes with imapsync (two passes).

Switch MX and webmail on Saturday morning.

Test plan: keep a copy rule for the CEO mailbox (dreyes → nweiss) for one week to verify delivery of high-priority mail.

Remove all temporary rules after sign-off.

Sign-off: Kevin Park, 12 August 2026.